**Project Plan (02 September 19- 17 January 20)**

**Student Name** - Nway Sandi Oo(A0197193R)

- Geng Yuqing,Christine(A0195604B)

**Internship Company Name** - Sensorla Pte Ltd

**Project**  - Digitalization of Work Order (The Mill International)

|  |  |
| --- | --- |
| Week | Major Task |
| 1 | * Internship Briefing, Understanding the current Project’s workflow which is very similar to the project to be implemented |
| 2 | * Understanding the coding of the project, Learning new programming language for mobile development. |
| 3 | * Project Planning/ Business modelling * User Requirement specification |
| 4 | Design Modelling |
| 5 | Development Phase |
| 6 |
| 7 |
| 8 |
| 9 |
| 10 |
| 11 |
| 12 |
| 13 |
| 14 |
| 15 |
| 16 | Unit Testing |
| 17 | Integration Test Phase |
| 18 | User Documentation Manual |
| 19 | User Acceptance Test |
| 20 | Hand Over |

**Date** - 07 September 2019(Saturday)

Currently, the company assigned Geng Yuqing, Christine for Web development and Nway Sandi Oo for Mobile development.