**Weekly Plan and Progress Report (25 November 19 - 29 November 19)**

**Student Name** - Soe Ya Htet

**Student ID -** A0197188J

**Internship Company Name** - Systems on Silicon Manufacturing Company (SSMC)

**Project**  - Web Portal Project

**Date -** 29 November 2019 (Friday)

**Milestones Met**

* Completed SQL Injection protection for SAP System
* Completed incident creation view integration for eSafety System
* Completed enhancing views for URMS system
* Completed fixing internal transfer incident for URMS system
* Completed fixing clearance incident for URMS system
* Deployed incident fixed URMS system

**Tasks in Progress**

* Creating summary incident view and coding for company of eSafety System

**Foreseeable risk and resolution**

**Risks**

* Unfamiliarity with jQuery makes the view creation longer than expected

**Resolution**

* Search and learn from google about jQuery
* Ask assistance from the senior

**Milestones** **to** **be** **met (02 December 19 to 06 December 2019)**

* To complete incident search view for eSafety System
* To complete incident search coding for eSafety System
* To complete creation of summary incident view and coding for company of eSafety System

**Student Name** - Nyein Ei Sandar Soe

**Student ID -** A0197199E

**Internship Company Name** - Systems on Silicon Manufacturing Company (SSMC)

**Project**  - Web Portal Project

**Date -** 29 November 2019 (Friday)

**Milestones Met**

**Web Portal Project**

* Completed fixing store procedure for SQL Injection Attack
* Completed SR Summary Report Page
* Completed SR List Page that linked from Summary Report
* Done Manual SR Summary Report on Wednesday

**Tasks in Progress**

* Add HOD role in UpdateRequestor List Page
* Send email to HOD, Supervisor, New Requestor when the user updates the requestor

**Foreseeable risk and resolution**

**Risks**

* To cover SQL Injection, need to know how to attack by Injection for Testing purpose

**Resolution**

* Read the online articles for Injection and try attack on working form first and then cover the injection

**Milestones** **to** **be** **met (02 December 19 to 06 December 2019)**

* To complete assigned tasks on time
* To complete UT Testing
* To complete UAT testing